IT7510 Capstone Semester 2 Year 2025

Learning Outcomes Tracking Application (LOTA)

Group Name: FAB 
Group Members:

Frances Liu (PM)

Amarsh Tyagi  (Tester)

Bowang Ding (Developer)

Client: Chalinor Baliuag

Organization: Whitireia and WelTec

# Learning Outcomes Tracking Application (LOTA) - Test Plan

Table of Contents

1. Test Plan Identifier	1

2. Introduction	1

3. Test Items	1

4. Features to Be Tested	5

5. Features Not to Be Tested	5

6. Approach	5

7. Items Pass/Fail Criteria	5

Entry Criteria	5

Exit Criteria	6

8. Suspension and Resumption Requirements	6

9. Test Deliverables	6

10. Testing Tasks	6

11. Environmental Needs	6

12. Responsibilities	6

13. Staffing and Training Needs	7

14. Schedule	7

15. Risk and Contingencies	7

16. Approvals	7

References	7

# 1. Test Plan Identifier

LOTA-MTP-01 is the master test plan for Learning Outcomes Tracking Web Application 1.0. This identifier will be used throughout the testing lifecycle to maintain traceability and consistency.

# 2. Introduction

This test plan outlines the scope, objectives, approach, resources, schedule, and deliverables for testing the Learning Outcomes er Application (LOTA). The LOTA is a solution to help the Information technology school of Whitireia and Weltec to monitor and manage Learning outcomes (LOs) achievement in the IT program. The aim of developing this application is to enable stakeholders to track whether students pass or fail each individual LO evaluated in each assignment and exam across different selected courses. Stakeholders include students, tutors, and program managers. This test plan follows the IEEE 829 format, which includes test items, features to be and not to be tested, testers, resources, approach, items pass/fail Criteria, schedule etc.

The scope of this test plan includes the level 4 NZ Certificate in IT Essentials and Level 5 NZ Diploma in IT Technical Support. It will later be expanded into Level 6 and Level 7 IT programs. The application will ensure role-based access control, providing suitable permissions for all stakeholders. The students can view their achievement of each LO of the courses they selected. Tutors can create courses, import students to courses, and delete students. They can also view, add, update, and delete LOs and assessment weighting of their courses. Administrators have the same rights as tutors, and they also have the right to manage program level, instead of just managing a course level. The application will have an intuitive and user-friendly interface for all users.

All details about test steps, test data, expected result and actual results will be recorded. Bugs raised during testing will be recorded in the bug reports for the programmer’s reference.

# 3. Test Items

Below is the mapping of 54 must-have requirements from the project proposal to Test Case IDs (TC001–TC054):

| Test Case ID | Requirement |
| --- | --- |
| TC001 | Admin should be able to add new course information. |
| TC002 | Admin should be able to update course information. |
| TC003 | Admin should be able to delete course information. |
| TC004 | Admin should be able to add new tutor information. |
| TC005 | Admin should be able to update tutor information. |
| TC006 | Admin should be able to delete tutor information. |
| TC007 | Admin should be able to add new student information. |
| TC008 | Admin should be able to update student information. |
| TC009 | Admin should be able to delete student information. |
| TC010 | Admin should be able to view tutor information. |
| TC011 | Admin should be able to view course information. |
| TC012 | Admin should be able to view student information. |
| TC013 | Admin should be able to view qualification information. |
| TC014 | Admin should be able to add qualification information. |
| TC015 | Admin should be able to edit qualification information. |
| TC016 | Admin should be able to delete qualification information. |
| TC017 | Admin should be able to view Trimester information. |
| TC018 | Admin should be able to add Trimester information. |
| TC019 | Admin should be able to edit Trimester information. |
| TC020 | Admin should be able to delete Trimester information. |
| TC021 | Admin should be able to view all assignments/exam’s Learning Outcomes (LOs). |
| TC022 | Admin should be able to view all assignments/exam’s LOs by filtering course name. |
| TC023 | Admin should be able to add new assignments/exam’s LOs for tutors. |
| TC024 | Admin should be able to update assignments/exam’s LOs for tutors. |
| TC025 | Admin should be able to delete assignments/exam’s LOs for tutors. |
| TC026 | Admin should be able to release results of assignments/exam’s LOs to students. |
| TC027 | Admin should be able to update results of assignments/exam’s LOs released to students. |
| TC028 | Admin should be able to delete results of assignments/exam’s LOs released to students. |
| TC029 | Admin should be able to set the retake of failed assignments/exam’s LOs for students. |
| TC030 | Admin should be able to update results of assignments/exam’s LOs for students who attended a retake. |
| TC031 | Tutor should be able to add new students to their assigned courses. |
| TC032 | Tutor should be able to delete students in their assigned courses. |
| TC033 | Tutor should be able to view course information. |
| TC034 | Tutor should be able to view student information. |
| TC035 | Tutor should be able to view all their assignments/exam’s Learning Outcomes (LOs). |
| TC036 | Tutor should be able to view all their assignments/exam’s LOs by filtering their course name. |
| TC037 | Tutor should be able to add new assignments/exam’s LOs. |
| TC038 | Tutor should be able to update assignments/exam’s LOs. |
| TC039 | Tutor should be able to delete assignments/exam’s LOs. |
| TC040 | Tutor should be able to release results of their assignments/exam’s LOs to students. |
| TC041 | Tutor should be able to update results of their assignments/exam’s LOs released to students. |
| TC042 | Tutor should be able to delete results of their assignments/exam’s LOs released to students. |
| TC043 | Tutor should be able to set the retake of failed assignments/exam’s LOs for their students. |
| TC044 | Tutor should be able to update results of their assignments/exam’s LOs for students who attended a retake. |
| TC045 | Admin should be able to log in to the LOTA system. |
| TC046 | Admin should be able to log out of the LOTA system. |
| TC047 | Tutor should be able to log in to the LOTA system. |
| TC048 | Tutor should be able to log out of the LOTA system. |
| TC049 | Student should be able to log in to the LOTA system. |
| TC050 | Student should be able to log out of the LOTA system. |
| TC051 | Student should be able to view their results of assignments/exam’s LOs. |
| TC052 | Admin should be able to update their login password. |
| TC053 | Tutor should be able to update their login password. |
| TC054 | Student should be able to update their login password. |

# 4. Features to Be Tested

- Secure login/logout for all roles
- Role-based access control
- CRUD operations for courses, tutors, students
- Viewing, filtering, and searching LOs
- Adding/updating/deleting assignment/exam LOs
- Managing result release and updates
- Setting and updating retake results
- Generating reports of LOs and results
- Password update functionality

# 5. Features Not to Be Tested

- Non-functional testing aspects like performance, load, and stress testing

- Browser compatibility testing beyond the approved standard browsers

- Mobile or tablet compatibility testing

- Integration with future modules or unreleased features

# 6. Approach

For this project, we will be using a top – down incremental approach to testing for each sprint. We will start with unit testing in every sprint, where developers check each module on its own and make sure it is working properly. Once those are all sorted out, the next step would be to move on to integration testing to see how different parts of system works together, especially key workflows like going from releasing results to students being able to view them. At the end of all the sprints, the team would run a full system testing or selenium testing to make sure everything works smoothly from start to finish. The testing phase will cover a variety of test types, including functional testing to verify that features work as expected, usability testing to assess user-friendliness and interface design, security testing focusing on basic input validation and role-based access controls, boundary testing to check system behavior at input limits, and data integrity testing to confirm the accuracy, consistency, and reliability of stored and retrieved information. For Version 1.0, all of this will be done manually using the Chrome browser and Microsoft edge so we can closely simulate real user interactions and catch any issues before the launch.

# 7. Items Pass/Fail Criteria

| Test Item ID | Test Condition | Pass Criteria | Fail Criteria |
| --- | --- | --- | --- |
| T01 | Admin adds new course information | Admin can successfully add a new course with all required fields; course is saved to the database | Course addition fails, validation errors occur, or course is not saved |
| T02 | Admin updates course information | Admin can successfully update existing course details and changes are saved | Update fails, validation errors occur, or changes are not saved |
| T03 | Admin deletes course information | Admin can successfully delete a course and it is removed from the database | Deletion fails or course still appears in the system |
| T04 | Admin adds new tutor information | Admin can successfully add a new tutor; record is stored correctly | Addition fails, validation errors occur, or tutor not saved |
| T05 | Admin updates tutor information | Admin can successfully update tutor details and changes are reflected | Update fails or data not saved |
| T06 | Admin deletes tutor information | Admin can successfully delete tutor record from the database | Deletion fails or tutor still listed |
| T07 | Admin adds new student information | Admin can add new student with all required details saved to the database | Student addition fails, validation errors occur, or record not saved |
| T08 | Admin updates student information | Admin can edit and save updated student information successfully | Update fails or changes not reflected |
| T09 | Admin deletes student information | Admin can remove a student and record no longer appears in system | Deletion fails or student still listed |
| T10 | Admin views tutor information | Tutor data displays correctly and completely when requested | Tutor data missing, incorrect, or fails to load |
| T11 | Admin views course information | Course list and details display accurately | Course data missing, incomplete, or errors occur |
| T12 | Admin views student information | Student data can be viewed correctly | Student details missing, corrupted, or view fails |
| T13 | Admin views qualification information | Qualification list displays correctly | Qualification info missing or fails to load |
| T14 | Admin adds qualification information | Admin can add new qualification with all details stored | Addition fails or data not saved |
| T15 | Admin edits qualification information | Qualification updates are saved successfully | Update fails or data unchanged |
| T16 | Admin deletes qualification information | Admin can remove qualification and it disappears from list | Deletion fails or qualification still visible |
| T17 | Admin views Trimester information | Trimester list loads accurately with correct data | Trimester info missing, incorrect, or fails to load |
| T18 | Admin adds Trimester information | New Trimester record added and saved | Addition fails or not stored properly |
| T19 | Admin edits Trimester information | Edits to Trimester data are saved correctly | Update fails or old data remains |
| T20 | Admin deletes Trimester information | Trimester record removed successfully | Deletion fails or record persists |
| T21 | Admin views all assignments/exam’s LOs | All assignment and exam Learning Outcomes display correctly | Data missing, incorrect, or fails to load |
| T22 | Admin filters assignments/exam’s LOs by course name | Correct LOs appear for selected course | Wrong or missing LOs appear, or filter fails |
| T23 | Admin adds new assignments/exam’s LOs for tutors | Admin can add new LOs successfully and save them | Addition fails, validation errors occur, or not saved |
| T24 | Admin updates assignments/exam’s LOs for tutors | Updated LOs saved and visible correctly | Update fails, validation errors occur, or old data remains |
| T25 | Admin deletes assignments/exam’s LOs for tutors | Selected LOs removed from database | Deletion fails or LOs still visible |
| T26 | Admin releases results of assignments/exam’s LOs to students | Students can view released results successfully | Results not released or not visible to students |
| T27 | Admin updates released results of assignments/exam’s LOs | Updated results saved and visible to students | Update fails or old results remain |
| T28 | Admin deletes released results of assignments/exam’s LOs | Results removed successfully and not visible to students | Deletion fails or results still visible |
| T29 | Admin sets retake for failed assignments/exam’s LOs | Retake enabled and students can retake assignment/exam | Retake setup fails or students cannot access retake |
| T30 | Admin updates results for students who attended retake | Updated retake results saved correctly and visible | Update fails or results not reflected |
| T31 | Tutor adds new student to assigned course | Tutor can add student successfully and record saved | Addition fails, validation errors occur, or not saved |
| T32 | Tutor deletes student from assigned course | Tutor can remove student and record disappears | Deletion fails or student still shown |
| T33 | Tutor views course information | Course details for assigned courses load accurately | Data missing, incorrect, or fails to load |
| T34 | Tutor views student information | Student list and details for tutor’s courses display correctly | Student info missing or incorrect |
| T35 | Tutor views all their assignments/exam’s LOs | Tutor’s LOs display correctly and fully | LOs missing, incomplete, or fail to load |
| T36 | Tutor filters their assignments/exam’s LOs by course name | Correct LOs appear for filtered course | Wrong or missing LOs displayed |
| T37 | Tutor adds new assignments/exam’s LOs | Tutor can add new LOs successfully and save them | Addition fails or LOs not saved |
| T38 | Tutor updates assignments/exam’s LOs | Updates saved correctly and visible | Update fails or data unchanged |
| T39 | Tutor deletes assignments/exam’s LOs | Tutor can remove selected LOs successfully | Deletion fails or record remains |
| T40 | Tutor releases results of assignments/exam’s LOs to students | Students can view published results successfully | Results not released or fail to display |
| T41 | Tutor updates released results of assignments/exam’s LOs | Updates saved correctly and visible to students | Update fails or old data remains |
| T42 | Tutor deletes released results of assignments/exam’s LOs | Results deleted and no longer visible | Deletion fails or results still shown |
| T43 | Tutor sets retake for failed assignments/exam’s LOs | Retake enabled and available to students | Retake setup fails or students cannot access |
| T44 | Tutor updates retake results of assignments/exam’s LOs | Updated retake results saved correctly | Update fails or results not reflected |
| T45 | Admin logs in to the LOTA system | Admin enters valid credentials and system grants access | Login fails with valid credentials or error occurs |
| T46 | Admin logs out of the LOTA system | Admin session ends and redirected to login page | Logout fails or session remains active |
| T47 | Tutor logs in to the LOTA system | Tutor enters valid credentials and gains access | Login fails or incorrect authentication |
| T48 | Tutor logs out of the LOTA system | Tutor session ends successfully and returns to login page | Logout fails or session persists |
| T49 | Student logs in to the LOTA system | Student enters valid credentials and gains access | Login fails or authentication error occurs |
| T50 | Student logs out of the LOTA system | Student session ends successfully and redirected to login page | Logout fails or session remains active |
| T51 | Student views results of assignments/exam’s LOs | Student results display accurately and match database records | Results missing, incorrect, or fail to load |
| T52 | Admin updates login password | Password updated successfully and new password works | Update fails or new password not recognized |
| T53 | Tutor updates login password | Password change saved successfully and verified on next login | Update fails or authentication error persists |
| T54 | Student updates login password | Student’s new password saved and verified successfully | Update fails or cannot log in with new password |

Pass: All critical and high-severity test cases pass, with no unresolved major defects.
Fail: Any critical defect remains unresolved, or essential workflows fail.

## Entry Criteria

- All requirements approved and defined
- The partial or testable code available
- Test cases are readily available 
- Test data prepared
- Environment and tools ready

## Exit Criteria

- All planned tests executed
- All requirement coverage met
- No critical/high defects remain
- High-risk areas fully tested

- Verify if software development activities are completed within the projected cost.

- Verify if software development activities are completed within the projected timelines.

# 8. Suspension and Resumption Requirements

It is very important for suspension and restart is a very crucial part of software testing. Suspension criteria which specify the condition under which all or some testing operation should be suspended, where when we resume the requirements specify when testing can resume after being suspended.

-Authentication fails system-wide

-Database connection is lost

-Data corruption is detected

Suspension would only occur if the most essential external components are not accessible or if a significant debug is discovered. The choice to stop software testing entirely or in part is made by the testing team. Suspension can also be expected when requirements are not met as to clients’ expectations.

# 9. Test Deliverables

The documents which are created throughout the testing process are known as test deliverables. The deliverable from this testing will be provided in accordance with the various testing phases in the software testing life cycle.

- Test planning: Master Test Plan document
- Test analysis and design: design document 
- Black-box testing excel sheets
- Video about automation testing using Selenium

# 10. Testing Tasks

Following are the testing tasks, that must be done in order to consider Testing to be completed for LOTA web application.

- Test planning
- BBT Test case design
- BBT Test execution
- Test Bug reporting (if any)
- UAT ( User Acceptance Testing

-Maintaince Testing ( Regression Testing)

# 11. Environmental Needs

Below is the list of environmental needs, required to carry on the test activities for:

| No | Resources | Descriptions |
| --- | --- | --- |
| 1. | Computer | Computers with required specifications are needed |
| 2. | Network Configuration | Internet connection is required. |
| 3. | Browsers | Google Chrome or Internet Explorer |
| 4. | Test Data | Test data should be prepared before testing. |
| 5. | Testing Tools | Selenium |

# 12. Responsibilities

Below is list of activities carried out by PM, programmer, and Tester to complete testing task for:

| No | Resources | Descriptions |
| --- | --- | --- |
|  | Developer | - Review of testing requirements. - Perform unit testing. - Perform automation testing. |
| 2. | PM | - Review of testing requirements. - Generation of user stories. - Review and adjustment of test plan. - Review automation testing. - Supervision of the whole testing process. |
| 3. | Tester | - Review of testing requirements. - Creation of test plan. - Generation and execution of BBT test cases. - Web performance test. - Perform Regression Testing - Perform user acceptance testing |

# 13. Staffing and Training Needs

The FAB team includes three members: Frances Liu, Amarsh Tyagi, and Bowang Ding. Frances is the project manager to assign tasks, monitor the entire process, ensure effective communication within the team, collect deliverables, and be responsible for some testing tasks. Frances and Amarsh are responsible for most of the testing tasks and constantly documenting their activities. Bowang is responsible for the unit testing. All the members will contribute to the testing deliverables. All members have gained the basics from fundamentals of software testing course. Whenever a problem occurs, they will work together to solve it.

# 14. Schedule

| Activity | Start Date | End Date |
| --- | --- | --- |
| Unit Testing | [28/07] | [05/10] |
| Integration Testing - Black Box Testing | [28/07] | [05/10] |
| System Testing | [07/10] | [10/10] |
| UAT | [07/10] | [14/10] |
| Regression Testing | [09/10] | [16/10] |
| Final Sign-off | [16/10] | [16/10] |

# 15. Risk and Contingencies

The risk assessment matrix is a very important table used to identify, evaluate, and prioritize potential risks within our team.

| No | Risk and Contingencies | Mitigation |
| --- | --- | --- |
| 1 | Developer may face delays in implementing required features for testing. | Developer should break tasks into smaller deliverables and use agile iterations to ensure timely delivery of critical functionality. |
| 2 | Tester may lack experience with web-based testing tools. | Tester can upskill by using provided tutorials/documentation and seek guidance from the Project Manager. |
| 3 | Project Manager may struggle to align schedules between developer and tester due to academic commitments. | Create a shared calendar and hold short weekly sync-up meetings to ensure alignment. |
| 4 | Misunderstandings may occur between the developer, tester, and project manager. | Encourage clear documentation of requirements and maintain open communication channels (e.g., group chat or regular meetings). |
| 5 | Testing may reveal critical bugs close to the deadline. | Prioritize high-severity bugs, apply quick patches, and defer non-critical issues to future iterations. |
| 6 | Limited access to testing resources (e.g., environments, tools). | Project Manager should ensure early resource allocation and testers should adapt by using free/open-source alternatives if needed. |
| 7 | Scope creep from adding new features during testing. | Project Manager must strictly control scope by freezing new feature requests during the test cycle. |
| 8 | Risk of data loss or corruption in the outcome tracking system. | Regularly back up data and test with sample datasets before using real student data. |

# 16. Approvals

| Name | Role | Signature |
| --- | --- | --- |
| Frances Liu | Project Manager | Frances Liu |
| Bowang Ding | Developer | Bowang Ding |
| Amarsh Tyagi | Tester | Amarsh Tyagi |

# References

Project Proposal: LOTA v4
IEEE 829 Standard for Test Documentation
Design Document (LOTA) v4