IT7510 Capstone Semester 2 Year 2025

Learning Outcomes Tracking Application (LOTA)

Group Name: FAB
Group Members:

Frances Liu

Amarsh Tyagi

Bowang Ding

Client: Chalinor Baliuag

Organization: Whitireia and WelTec

Sprint Retrospective – Requirement Changes

Sprint: 3
Date: 24th September 2025

1. New Changes Identified

- Requirement 32: Tutor should be able to update student information.

2. Reason/Evaluation

- Requirement 32: Since updating student information (e.g., email) should be an administrative function rather than a tutor function, the team decided to remove this feature from Sprint 3.

3. Confirmation

The client approved the deletion of Requirement 32 during the meeting on 24 September 2025.

As the project progressed, the team gained a clearer understanding of the requirements. It was specified that tutors should only be able to perform actions within their assigned courses. These actions include managing student (viewing, adding, and deleting), managing course-related learning outcomes (viewing, filtering, adding, updating, and deleting assignments/exams and their LOs), releasing and updating results, and setting or updating retakes for failed assessments. This ensures tutors have the appropriate level of control, limited strictly to their allocated courses.

Assigning multiple tutors to a single course is out of scope. Only the main tutor will be added to each course, as confirmed by the client during the mid-project progress presentation.