Bowang Ding (Developer)

Diljot Singh (Tester)

Frances Liu (PM)

Testing and Secure Coding

Test plan

2024

Table of Contents

1.	Test Plan Identifier	2

2.	Introduction	2

3.	Test Items	2

4.	Features to Be Tested	4

5.	Features Not to Be Tested	5

6.	Approach	5

7.	Items Pass/Fail Criteria	5

Entry Criteria:	7

Exit Criteria	8

8.	Suspension and Resumption Requirements	8

9.	Test Deliverables	8

10.	Testing Tasks	9

11.	Environmental Needs	9

12.	Responsibilities	9

13.	Staffing and Training Needs	10

14.	Schedule	10

15.	Risk and Contingencies	11

16.	Approvals	12

References	12

- Test Plan Identifier

A distinct and informative code called the Test Plan Identifier is linked to a particular test plan. Throughout the entire testing process, it facilitates documentation, traceability, and communication.

For this test plan, the test plan identifier is ShopEasy_Testing_v1.

- Introduction

This test plan outlines the scope and strategy of testing activities for ShopEasy_Testing_v1. The functionalities that need to be tested are the register feature, login feature, CRUD feature, and search and sort feature under Product, Customer, and Transaction web pages. This test plan follows the IEEE 829 format, which includes test items, features to be and not to be tested, testers, resources, approach, items pass/fail Criteria, schedule etc.

The scope of this test plan includes register feature, login feature; in product page including view feature, search feature, sort feature, buy feature; in customer page, view customer details feature, edit customer details feature; in transaction page, view transaction feature, and delete transaction feature.

A report for each text case will be generated at the end of the test. All details about test steps, test data, expected results and actual results will be recorded. Bugs raised during testing will be recorded in the bug reports for the programmer's reference.

- Test Items

| Test Item ID | Test Items | Applicable Roles | Description | Functional Requirements |
| --- | --- | --- | --- | --- |
| T1 | Browse without registration | Guest Users | Guest users can view the product without registering. | By clicking on ShopEasy URL, new users can browse and view the product details. |
| T2 | Register | Guest Users | Register feature will be tested. | By clicking on ShopEasy, new users should be able to register by filling in required details. |
| T3 | Login | Registered Users | Login feature will be tested. | By clicking on ShopEasy, registered users should be able to log in to see account details and access their data when correct user and password is entered. |
| T4 | Products_ view | Registered Users | View products feature will be tested. | By clicking on product, a registered user can view all the product details. |
| T5 | Products_ search | Registered Users | Search products feature will be tested. | By clicking on the search button, a registered user can find the product in need. |
| T6 | Products_ Sort by product name | Registered Users | Products sorted by name feature will be tested. | By clicking on the product button, a registered user can sort the products alphabetically. |
| T7 | Products_ Sort by product price | Registered Users | Products sorted by price feature will be tested. | By clicking on the price button, a registered user can sort the products by price in ascending or descending order. |
| T8 | Products_ purchase | Registered Users | Buy products feature will be tested. | By clicking on the buy button, a registered user can add the product to the transaction. |
| T9 | Customers_ view | Registered Users | View customer details feature will be tested. | By clicking on the view button, a registered user can check personal customer information. |
| T10 | Customers_ edit | Registered Users | Edit customer details feature will be tested. | By clicking on the edit button, a registered user can change or update personal customer information. |
| T11 | Transactions_view | Registered Users | View transactions feature will be tested | By clicking the view button, a registered user can check transaction details. |
| T12 | Transactions_delete | Registered Users | Delete transactions feature will be tested. | By clicking on the delete button, a transaction can be removed from the system by a registered user. |

- Features to Be Tested

As per Panjabi (2020), Features to be tested are the software features that will be tested within the scope of a particular test plan.

This Test Plan will be focusing on the functional Testing of the below main features of ShopEasy web application.

Browse without registration

Register

Login

Products_view

Products_search

Products_sort

Products_purchase

Customers_view

Customers_edit

Transactions_view

Transactions_delete

along with accuracy of the product related to functional requirements and specifications.

- Features Not to Be Tested

In this Test Plan, Usability Testing, Compatibility Testing will not be getting tested

- Approach

According to LambdaTest (2023), the test approach is the actual application of testing strategy within a software testing project, outlines how the testing activities will be conducted, and provides insights into the methods used while performing various tasks.

For ShopEasy_Testing_v1 test plan, Standard-compliant approach specified by industry-specific standards (IEEE829 standards) will be used. According to LambdaTest (2023), standard-compliant test strategy, also called process-compliant test strategy, involves following predefined frameworks, industry standards, and structured processes to ensure consistent and compliant testing practices.

- Items Pass/Fail Criteria

| Test Item ID | Test Condition | Pass Criteria | Fail Criteria |
| --- | --- | --- | --- |
| T01 | Browse without registration | Guest users can browse products without registration. | Guest users cannot browse products without registration |
| T02 | Register | New users can successfully register with valid details. | Registration fails, or no confirmation is provided after entering valid details. |
| T03 | Login | Once the right username and password have been supplied, registered users should be able to login and view their account details. | Registered users are unable to log in despite entering valid username & password. |
| T04 | Products_view | Registered users can browse through all products listed on the website. | Registered users cannot browse through all products listed on the website. |
| T05 | Products_search | Registered users can search for products and get relevant results based on their search query. | The search function fails to return results, registered users are unable to search products they want. |
| T06 | Products_sort by name | Registered users can sort products alphabetically by product name. | The sorting function does not work, registered users cannot sort the products by name. |
| T07 | Products_sort by price | Registered users can sort products by product price. | The sorting function does not work, registered users cannot sort the products price. |
| T08 | Products_purchase | Registered users can add products to the transaction | Registered users are unable to add products to the transaction |
| T09 | Customers_view | Registered users can view their personal customer information | Registered users are unable to access or view their customer details. |
| T10 | Customers_edit | Registered users can successfully change or update their personal information. | Registered users are unable to change or update personal customer information |
| T11 | Transactions_view | Registered users can check their full transaction history with accurate details. | Registered users are unable to access or view their transaction history. |
| T12 | Transactions_delete | Registered users can delete a transaction from the system. | Registered users are unable to delete a transaction from the system. |

Entry Criteria:

Following conditions must be met before proceeding to testing stage:

- All requirements are to be approved and defined.

- The partial or complete testable code is available.

- Test cases are readily available.

- Data for testing is sufficient in nature and available.

- The testing environment is set up, and the tools are available to all.

Exit Criteria

- Verify if All tests planned have been run.

- Verify if the level of requirement coverage has been met.

- Verify if there are NO Critical or high severity defects that are left outstanding.

- Verify if all high-risk areas are completely tested.

- Verify if software development activities are completed within the projected cost.

- Verify if software development activities are completed within the projected timelines.

- Suspension and Resumption Requirements

The need for suspension and restart is a crucial part of software testing. Suspension criteria specify the conditions under which all or some testing operations should be suspended, whereas resuming requirements specify when testing can resume after being suspended. The suspension/resumption criteria explain what happens when defects make it difficult to continue testing. 

Suspension may occur if essential external components are not accessible or if a significant defect is discovered. The choice to halt software testing entirely or in part is made by the testing team. Suspension may also occur when the expected result is not achieved.

- Test Deliverables

The documents created throughout the testing process are known as test deliverables. The deliverables from this testing will be provided in accordance with the various testing phases in the software testing life cycle.

- Test Planning: test plan document.

- Test analysis and design: test design specification.

- Black-box testing and White-box testing excel sheets

- Screen shots of JMeter and Puma Scan

- Video about automation testing using Selenium

- Testing Tasks

Following are the testing tasks, that must be done in order to consider Testing to be completed for ShopEasy web application.

- Test Planning

- BBT & WBT Test Case Designing

- BBT & WBT Test Case Execution

- Execution of automation testing (Selenium)

- Execution of performance and load testing (JMeter)

- Execution of Static Code Analysis (Puma Scan)

- Test Bug Report (if there is any bugs existing)

- Environmental Needs

Below is the list of environmental needs, required to carry on the test activities for:

| No | Resources | Descriptions |
| --- | --- | --- |
| 1. | Computer | Computers with required specifications are needed |
| 2. | Network Configuration | Internet connection is required. |
| 3. | Browsers | Google Chrome or Internet Explorer |
| 4. | Test Data | Test data should be prepared before testing. |
| 5. | Testing Tools | Selenium, PUMA Scan, JMeter |

- Responsibilities

Below is list of activities carried out by PM, programmer, and Tester to complete testing task for:

| No | Resources | Descriptions |
| --- | --- | --- |
|  | Developer | - Review of testing requirements. - Perform unit testing. - Perform automation testing. - Static Code Analysis. |
| 2. | PM | - Review of testing requirements. - Generation of user stories. - Review and adjustment of test plan. - Generation and execution of WBT test cases. - Review automation testing. - Static Code Analysis. - Supervision of the whole testing process. |
| 3. | Tester | - Review of testing requirements. - Creation of test plan. - Generation and execution of BBT test cases. - Web performance and load test. |

- Staffing and Training Needs

The DDL testing team includes three members: Frances Liu, Diljot Singh, and Bowang Ding. Frances is the project manager to assign tasks, monitor the entire process, ensure effective communication within the team, collect deliverables, and be responsible for some testing tasks. Frances and Diljot are responsible for most of the testing tasks and constantly documenting their activities. Bowang is responsible for the unit testing. All the members will contribute to the testing deliverables. All members have gained the basics from fundamentals of software testing course. Whenever a problem occurs, they will work together to solve it.

- Schedule

| Task | Members | Required Time |
| --- | --- | --- |
| Sprint Planning | PM & Tester & Programmer | 2 Hours |
| Create User Stories | PM | 2 Hours |
| Generate Test Plan | Tester | 2 Hours |
| Review Test Plan | PM | 2 Hours |
| Create BBT & WBT Test Cases | PM & Tester | 8 Hours |
| Automation testing | PM & Developer | 6 Hours |
| Unit testing | Developer | 2 Hours |
| Web performance and load test | Tester | 3 Hours |
| Static Code Analysis | PM & Developer | 3 Hours |
| Test cases generation and execution | PM & Tester | 4 Hours |
| Proper formation and grammatical errors | PM | 2 Hours |
| Whole process monitoring | PM | 2 Hours |
| Total |  | 38 Hours |

- Risk and Contingencies

| Risk and Contingencies | Mitigation |
| --- | --- |
| Testers may not have required skills to carry test activities. | Testers can improve their skill by reading/watching required tutorials. |
| Project has a fixed schedule, and it may be hard for a tester to gain required skills to complete testing on time. | Scope of testing is focused on critical functionality and test cases cover high test priority. |
| It is the first time for the testing team to do automated testing using various tools. | Maintain effective and positive communication within the team and follow the lecturer’s instructions. |
| The testing team does not have required resources to undergo tests. | Testing team can request required resources which will help them to complete the test project or provide resources themselves if they own them. |
| Testers have communication barriers and therefore struggle to communicate. | Find a compromise in language, supply information in both language and use some sort of translating application to improve communication. |

- Approvals

| Signatures | Richa Panjabi |
| --- | --- |
| Name | Richa Panjabi |
| Position | Lecturer |
| Date | 17/9/2024 |

References

LambdaTest. (2023). Test Approach Tutorial: A Comprehensive Guide with Examples and Best Practices. https://www.lambdatest.com/learning-hub/test-approach